# Website Development Brief: ALN Training & Security Services

Client: ALN Training and Security Services Ltd, 29-31 Kirkgate, Bradford BD1 1QB

Current site: alntraining.com

Prepared by: Mudasser, Tilt N Thrive Ltd (tiltnthrive.com)

Date: October 2026

Target delivery: 1-2 weeks from kick-off

# 1. Project Overview

ALN is a Bradford-based SIA security training provider (Door Supervisor, Security Guard, CCTV, First Aid, refreshers and renewals) with a 4.9 Google rating from 653 reviews. Their current site is a four-page brochure on a basic website builder. Learners can't see course dates and book in one flow, and ALN has no way to manage dates or share learning material.

Goal: replace it with a fast, mobile-first website where learners can book courses online, ALN can manage everything without a developer, and paid students can access learning material and videos.

Design: UX/UI designs are produced by Tilt N Thrive and handed over before the build starts. The developer builds to those designs.

# 2. Users

| User | What they need |
| --- | --- |
| Learner | Find a course, see dates, book a place, access study material and videos after paying |
| ALN admin | Add and edit courses and dates, see bookings, upload documents and videos, issue access codes |

# 3. Core Features

## 3.1 Online course booking

- Learner picks a course, then a date and location, then enters their details and submits a booking.

- Required details: full name, email, phone, date of birth, address, and any extra needs. Final field list to be confirmed with ALN.

- Seat limits per session. When full, the date shows as Full and offers a waiting list sign-up.

- Confirmation email to the learner (course, date, venue, what to bring) and a notification email to ALN.

- Each booking is saved and visible to the admin straight away.

- Payment: a booking reserves a place. Taking card payment online is an optional add-on, so build the booking flow so a payment step can be added later without rework. Payment method to be confirmed (see section 9).

Acceptance: a learner can complete a booking on a phone in under five minutes, and a full session cannot be over-booked.

## 3.2 Course dates and availability

- Course dates are managed entirely by the ALN admin in the dashboard.

- Admin can create, edit, duplicate and cancel dates, and set course, venue, start and end times, seats and price.

- Public pages show live availability (seats left, Full, or Cancelled) and the next available date on each course page.

- Past dates disappear from public view automatically.

- If a date is cancelled or changed, the admin can email the booked learners from the dashboard.

Acceptance: admin adds a new date and it appears on the website immediately, with no developer involved.

## 3.3 Learning material downloads (paid students only)

Learning material must only be available to students who have paid. ALN will give each paid student an access code.

- Learners enter their code on a Learning Hub page to unlock the material for their course.

- Each code is linked to a course (and optionally to a student or booking). It unlocks only that course's material.

- Admin can create, bulk-generate, set an expiry for, disable and delete codes, and see which codes have been used.

- Files are served only after a valid code is entered. Direct file links must not work without it (no guessable public URLs).

- Admin uploads and organises files by course (PDF and similar formats).

- Rate-limit code attempts to stop guessing.

Acceptance: a file link copied to a new browser without a valid code does not download.

## 3.4 Other document downloads

A separate area for documents that are not tied to a paid course, such as:

- ACT course documents (ACT Awareness and ACT Security)

- Forms

- Certificates

The admin should be able to mark each document as Public (anyone can download) or Code protected (needs a code, as in 3.3), and group them into categories. Where ALN issues certificates to individual students, this may need per-student access. To be confirmed with ALN (see section 9).

## 3.5 Video learning (mock videos)

- Mock videos are available for the whole course, organised by course and in order (lessons or sections).

- Videos play on the site inside the Learning Hub, on mobile and desktop.

- Access follows the same rule as 3.3: a valid code is needed. To be confirmed with ALN.

- Developer to recommend video hosting. It should keep videos private (embeddable only on alntraining.com, no public listing), stream smoothly on mobile, and not allow easy downloads. Hosting cost to be agreed with ALN.

- Admin can add, reorder and remove videos and attach each to a course.

Acceptance: a student with a valid code can watch all videos for their course on a phone, and a person without a code cannot.

## 3.6 Admin dashboard

One private, password-protected area for the ALN team to manage:

| Area | Admin can |
| --- | --- |
| Courses | Add and edit course pages (description, duration, entry requirements, price) |
| Dates | Create, edit, duplicate and cancel dates; set seats and venues |
| Bookings | View, search and export (CSV) bookings by date or course; mark attendance |
| Waiting lists | See and convert waiting-list sign-ups |
| Access codes | Create, bulk-generate, expire, disable and track codes |
| Learning files | Upload and organise files by course |
| Videos | Add and organise videos by course |
| Documents | Upload ACT documents, forms and certificates, set Public or Code protected |
| Emails | Edit confirmation email text; email attendees of a date |

At least two admin logins. Passwords must be stored securely and password reset must work.

# 4. Pages

| Page | Purpose |
| --- | --- |
| Home | Intro, trust signals (4.9 rating, 97% pass rate, 3,400+ students), course finder |
| Courses | All courses with filters |
| Course page (one per course) | Key facts bar (duration, price, entry requirements), next date, dates list, book now |
| Book a Course | Date selection and booking form |
| Learning Hub | Enter access code, then course files and videos |
| Downloads | ACT documents, forms and certificates |
| About ALN | Story, trainers, accreditation |
| Reviews | Google reviews and success stories |
| FAQs and Guides | Booking, exam and SIA licence help |
| Contact | Phone, email, map and enquiry form |
| Legal | Privacy policy, cookies, terms |

# 5. Design and Front-End Requirements

- Build to the Tilt N Thrive designs, pixel-faithful for mobile, tablet and desktop.

- Mobile first. Most learners will use a phone.

- Fast loading: optimised images, lazy loading, a good Google Lighthouse score on mobile.

- Accessible: readable contrast, keyboard navigation, form labels and clear error messages (aim for WCAG 2.1 AA).

- Works on current Chrome, Safari, Edge and Firefox, and on iOS and Android.

## Design inspiration

Reference site: get-licensed.co.uk, one of the UK's largest SIA training providers. Use it as a guide to layout and user flow only. Do not copy its branding, wording, images or code. ALN keeps its own identity, and the Tilt N Thrive designs lead.

| Pattern on the reference site | How ALN will use it |
| --- | --- |
| Hero: a clear promise, proof points (pass rate, people trained) and two buttons: Find a course near me and Which licence is right for me? | A hero with ALN's message, 97% pass rate, 3,400+ trained, and buttons for Find a course and Which course is right for me? |
| Short trust strip under the hero (fast results, proven, trusted, step-by-step support) | Four short trust points. ALN to confirm which claims it can stand behind. |
| "3 simple steps" (book, pass the exam, get licensed) with a time under each | The same three-step explainer for ALN's journey |
| Course cards: a short tag (for example Static guarding or Licence renewal), one-line description, Starting at price, Book Now and Learn More buttons | Course cards fed from the admin dashboard, so tags, prices and next dates update without code |
| Licence guide section explaining what an SIA licence is and what to do after training | A After your course guide section on the home page and FAQs |
| Reviews tagged with the course and town, with a link to book that course | Google reviews shown beside each course, with a booking link |
| FAQ accordion on the home page | An FAQ accordion with ALN's answers |
| Sticky mobile bar with Find Course, Results, Chat | A sticky bar with Book, Learning Hub and Call |
| Free career guide download in exchange for contact details | Optional lead capture, if ALN has a guide to offer |

Not needed for ALN: the large mega-menu, 85+ location pages, jobs app, online shop, driving and construction categories. Keep navigation simple.

# 6. Technical Requirements

- Stack: developer to propose and justify. It must let ALN manage courses, dates, codes, files and videos from the dashboard without code, and be maintainable by a small team.

- Security: HTTPS, protected files (section 3.3), secure admin login, spam protection on forms, regular backups, and updates for plugins or packages.

- Data protection (UK GDPR): consent on forms, a clear privacy policy and cookie banner, and personal data stored securely. The current privacy policy is a stub and needs replacing; ALN to supply or approve the wording.

- SEO basics: clean URLs, page titles and meta descriptions, XML sitemap, structured data for courses, and redirects from old URLs.

- Analytics: Google Analytics (or equivalent) and Search Console set up.

- Email: reliable transactional email (booking confirmations must not land in spam), sent from an ALN address.

- Hosting and domain: developer to advise. Keep alntraining.com live until the new site is ready, then switch over.

# 7. Timeline

| Stage | What happens | Timing |
| --- | --- | --- |
| Kick-off | Handover of designs, content and access; confirm open questions | Day 1 |
| Build | Pages, booking, dates, admin dashboard | Week 1 |
| Protected content | Access codes, file downloads, video area | Week 1 |
| Test | Test bookings, code access, mobile and browser checks, fixes | End of week 2 |
| Launch | Go live, admin walkthrough, handover | Week 1-2 |

Total: 2–3 weeks. The timeline depends on receiving content, files and answers to open questions early.

# 8. Deliverables

- Live website on alntraining.com, tested on mobile and desktop

- Working booking, dates, access code, document and video features

- Admin accounts for ALN

- A short admin guide (or screen recording) showing how to add dates, upload files and create codes

- Source code or site backup, plus all logins and hosting details

- A short handover call with ALN's team

# 9. Open Questions to Confirm With ALN

- Payment: will learners pay online, in person or by bank transfer? Access codes are issued after payment, so what triggers ALN to send a code?

Ans: Both payment options are available in person and online. In this industry 90% of the students pay in person.

- Code rules: one code per student, or one per course shared by a group? Should codes expire (for example, after a set number of days)?

Ans: Your recommendation

- Videos: do they need the same code as the learning files? Where are the videos now, and are they ready to upload?

Ans: No coded needed to watch the mock videos.

- Certificates and forms: are these the same for every student (public download), or personal to each student?

Ans: Public (no code required)

- Booking form: which student details does ALN need to collect?
Ans: Name, DOB, Contact, Email,

- Brand files: logo, colours, photos, and the full course list with prices and entry requirements.
Check logo, use good colors and best user experience

- Existing links: the ACT Awareness and ACT Security training links to keep.
Ans: These will be the tiles to click and download the forms/fill

# 10. Out of Scope (Optional Add-ons)

- Online card payments

- Email and SMS reminders

- Corporate booking portal for employers

- SEO campaign and Google Business optimisation

- Photography and video production

- Monthly maintenance (offered to ALN separately)

# 11. Contact

Mudasser, Tilt N Thrive Ltd

tiltnthrive.com

All questions and approvals go through Mudasser. Please do not contact ALN directly unless agreed.